# TALLEC
Technical Scope of Work (Prototype)
Prepared for: Tamas

Project Goal
Build a working prototype of TALLEC (Total All Expected Contributions), the underlying rugby league intelligence engine. The priority is to prove the concept rather than build a finished commercial product.

The prototype will support two independent applications:

• BOSC – recruitment and player intelligence platform (for demonstration to Leeds Rhinos).
• GIGOT v2 – internal predictive model (completely separate from the Leeds project).

This prototype is intended to demonstrate the concept to Leeds Rhinos and validate the underlying modelling. If successful, the platform will be redeveloped later into a production application with additional funding and development resources.

The priority is therefore to build a technically sound MVP that proves the concept, rather than a finished commercial product.

## Phase 1 – TALLEC Database

Import all available Stats Perform player and team data from NRL, Super League, NSW Cup and Queensland Cup (Mike to provide)

Create permanent Player IDs across clubs and competitions.

Store every raw statistic and metadata field.

Track age, minutes, games played, competition history and positional history.

Create derived metrics (per minute, per run, percentages, rolling averages and career averages) (Mike to provide framework)

Create entry point for weekly data imports and updates.

## Phase 2 – BOSC Prototype

Create benchmarking by competition, season and position, based on score of 0-100 when 50 is average.

Build Class Rating (since start of database), Form Rating (3 & 5 game rolling averages) and Divergence Rating (How far is Form from Class as % over or under).

Develop Competition Translation models to estimate player performance across competitions. This is the key modelling task for Leeds as they want to estimate how a player in NRL or NSW Cup will go in SL.

Support multiple positional ratings for the same player (e.g. centre and wing).

Build a simple Streamlit prototype with player search, player profile and ratings.

Focus on a usable proof of concept rather than polished UI.

## Phase 3 – GIGOT v2

Integrate TALLEC ratings into the existing GIGOT workflow.

Combine team-level metrics with player-level ratings, giving us 5 inputs – Team Form, Team Class (which we already have), plus Player Form, Player Class (combined to create a collective rating based on team strength that week)

Integrate a new varial, Contribution Rating, which takes Player stats as a % of Team Stats, so we can track Expected Contribution based on Team List.

Back-test against historical results.

Output winner probabilities, margin predictions and confidence.

Allow updates to TALLEC to feed through to this every week

If you want to do even more regression, we now have double the match data, as this now includes more seasons of SL&NRL plus the equivalent seasons of second grade

## Technical Principles

Store all raw data permanently.

Derived metrics must always be reproducible from raw data.

Keep architecture modular and scalable.

Rating formulae should be configurable without changing application code.

Design the prototype so it can later be rebuilt into a production platform.

Every calculation and rating should be version-controlled so methodology changes do not overwrite historical results.

## Quote Request

Estimate cost and development time for each phase separately.

Recommend the best technical architecture.

Suggest where the MVP can be simplified while protecting the long-term vision.

Identify technical risks or dependencies.

- Please challenge any assumptions that you think could be improved. I am looking for both a development partner and technical advice on the best architecture.